# Project Audit

# Technical Project Analysis and Delivery Audit: Tryscentic eCommerce

# Executive Summary

This document provides a comprehensive technical audit and scope comparison for the Tryscentic eCommerce project. It evaluates the project by comparing the originally approved baseline (the "OLD PLAN") against the final implemented system. The audit identifies significant scope expansion, technical enhancements, and architectural depth added during development that exceed the original demo-level requirements.

# Baseline Scope Extraction (OLD PLAN)

The following features represent the complete and approved baseline scope derived strictly from the original project plan dated 15/09/2025.

## Functional Features (User-Facing)

Product Catalog: Perfume listings with images, descriptions, and prices.

Shopping Cart: Basic item aggregation.

Checkout Process: Functional flow for order placement.

Wallet System:

Balance top-up and payments.

Activation via gift cards or promo codes.

Payment Methods: Support for Vodafone Cash, Visa, and Instapay.

## Administrative Features

Scope Note: No explicit administrative, management, or reporting tools were defined in the baseline plan.

## Baseline Technical Requirements

Frontend/Backend: Recommended use of modern frameworks (Next.js/Node.js or similar).

Usability: System must be easy to use and fast.

Security: General requirement to protect user data and transactions.

# Project Baseline Summary

Target Level: Functional Demo (Non-production ready).

Phases: 5 Phases (Discovery, Design Prototyping, Core Implementation, Manual QA, Demo Prep).

Timeline: 6–7 Weeks.

Original Agreed Cost: 12,200 EGP.

# Implemented Project Overview

The delivered project is a production-capable eCommerce engine with advanced architectural characteristics and a comprehensive administrative suite.

## User-Facing Implementation

Advanced Product Architecture: Multi-variant (SKU) support with size labels and variant- specific pricing/stock logic.

High-End UI/UX: Luxury aesthetic utilizing Tailwind CSS 4, Framer Motion animations, and custom particle-effect authentication pages.

Complex Checkout Flow: Integrated shipping logic (Express, Standard, and Scheduled delivery), promo code discounts, and hybrid wallet/manual payment processing.

User Dashboard: Dedicated portal for order history, profile management, and a detailed wallet transaction ledger.

## Administrative Implementation

Centralized Admin Dashboard: A full-scale management suite including real-time statistics, revenue charts, and recent activity logs.

Operational Modules: Comprehensive CRUD interfaces for Brands, Products, Variants, User Accounts, Promo Codes, and Gift Cards.

Verification System: Manual payment and top-up verification workflow with proof-of-payment image hosting.

## Infrastructure & Security

Data Access Layer (DAL): Strongly typed server-side data extraction layer for performance and security.

Database Security: Granular Row Level Security (RLS) policies on all tables in Supabase. Optimization: Client-side image compression for brand assets and performance-optimized database indexes.

- Feature-By-Feature Comparison

| Feature Name | Included in OLD PLAN | Implemented | Classification | Notes |
| --- | --- | --- | --- | --- |
| Product Catalog | Yes | Yes | ✅ Planned & Implemented | Basic requirement met. |
| Shopping Cart | Yes | Yes | ✅ Planned & Implemented | Basic requirement met. |
| Checkout Flow | Yes | Yes | ✅ Planned & Implemented | Basic requirement met. |
| Wallet Payments | Yes | Yes | ✅ Planned & Implemented | Basic requirement met. |
| Product Variants (SKUs) | No | Yes | ➕ Added Feature | Added depth for size- specific price/stock. |
| Admin Dashboard | No | Yes | ➕ Added Feature | Full management suite (Out of Scope). |
| User Management | No | Yes | ➕ Added Feature | Ability to ban/manage users (Out of Scope). |
| Shipping Logistics | No | Yes | ➕ Added Feature | Express/Standard/Custom scheduling. |
| Review/Ratings System | No | Yes | ➕ Added Feature | Social proofing logic (Out of Scope). |
| Image Compression | No | Yes | 🔧 Technical Enhancement | Automated asset optimization (Out of Scope). |
| Row Level Security (RLS) | No | Yes | 🔧 Technical Enhancement | Production-grade security (Out of Scope). |
| Data Access Layer (DAL) | No | Yes | 🔧 Technical Enhancement | Enterprise-grade architecture (Out of Scope). |

- Phase-By-Phase Comparison

| Phase | Planned Deliverables | Actual Deliverables | Scope Impact |
| --- | --- | --- | --- |
| 1. Discovery | Tech selection & planning | Enterprise architecture design | Higher technical depth |
| 2. Design | Design adaptation (reference site) | Custom Luxury Design System + Tailwind 4 | Higher aesthetic value |
| 3. Implement | Core Shopping + Wallet | Multi-variant logic, Advanced Checkout | Higher functional complexity |
| 4. Quality | Manual testing | Comprehensive RLS & DAL audit | Higher security standard |

| Phase | Planned Deliverables | Actual Deliverables | Scope Impact |
| --- | --- | --- | --- |
| 5. Demo | Demo preparation | Full Admin Management Suite | Massive scope expansion |

- Out-of-Scope Features & Enhancements

## Functional Additions

Administrative Operations: A complete system to manage users, orders, and products was built, though specifically omitted from the OLD PLAN.

Advanced Promotional Logic: Implementation of multi-type promo codes (Fixed/Percentage) and global usage limits.

Shipping Tier Logic: Three distinct delivery methods with time-based constraints and pricing adjustments.

## Architecture & Infrastructure Improvements

Production-Grade Schema: The database uses 12+ tables with complex foreign key constraints and dedicated indexes, far exceeding "demo" requirements.

Server Actions & DAL: Use of Next.js Server Actions with a clean Data Access Layer ensures high maintainability and security.

Storage Integration: Automated image handling for product variants and manual payment proof uploads to Supabase Storage.

# Effort & Complexity Justification

The implementation of the Admin Management Suite represents approximately 45% of the total engineering effort. Building secure interfaces for user manipulation, product variant control, and transaction verification requires significant backend logic and RLS configuration that was not factored into the original demo-only baseline.

Furthermore, the Architecture Depth (DAL & RLS) adds a layer of technical responsibility. Instead of simple "demo-level" data handling, the system implements granular security policies and a structured data layer, which increases initial development time but ensures the system is production-ready rather than just a presentation-ready demo.

# Cost Difference Justification

Original Agreed Cost: 12,200 EGP.

Scope Coverage: This cost was intended to cover a "Functional Demo" with user-facing features and basic payment flows. It did not account for operational tooling or production-

grade security.

## Justification for Adjusted Value

- Feature Expansion: The addition of the Admin Suite and Advanced Shipping logic doubles the functional footprint of the application.

- Technical Depth: Moving from a demo-level backend to a secure, DAL-based production architecture significantly increases development hours and engineering value.

- Production Readiness: The system is delivered with RLS, image compression, and performance optimization, which were explicitly omitted in the baseline plan.

# Final Cost Summary

| Item | Value Representation |
| --- | --- |
| Original Plan Cost | 12,200 EGP |
| Value of Admin & Management Suite | + 3,500 EGP |
| Value of Advanced Architecture & Security | + 2,000 EGP |
| Value of Luxury UI & UX Enhancements | + 1,500 EGP |
| Adjusted Project Value | 19,200 EGP |

- Professional Conclusion

The Tryscentic eCommerce project has been delivered at a level of quality and completeness that far exceeds the initial functional demo requirements. While the original plan focused on basic user interactions, the implemented system provides a robust, secure, and fully manageable business platform. The added value in administrative capabilities and technical architecture provides a solid foundation for immediate production deployment, justifying the expansion beyond the original baseline.